**Team Member Name**: David Sincyr

**Role played**: Development Team

**Role duties and work performed this week**:

* Created Focus group document
* Created the permission form
* Updated Project Description document
* Created start menu graphics
* Created and populated start-menu branch on GitHub
* Created and populated portions of backlog documents with team member

**Issues encountered:**

* Appealing start menu graphics
* Adapting to the unity game engine, specifically canvas’s
* Creating a focus group permission form

**Issues resolved:**

* Start menu graphics were challenging to create so that they looked appealing and took longer than expected.
* I finally understand how canvas’s work inside of unity as well as using them effectively to create game objects.
* Creating a permission form that covers all areas was a challenge because there was no guidance on how to go about creating one however, examples were online that I was able to draw conclusions from.

**Contribution Percentage:**

16.667%

**Team Member Name**: Michael Taylor

**Role played**: Product Owner

**Role duties and work performed this week**:

* x

**Issues encountered:**

* x

**Issues resolved:**

* x

**Contribution Percentage:**

16.667%

**Team Member Name**: Michael Rumohr

**Role played**: Development Team

**Role duties and work performed this week**:

* Updated SRS
* Updated User Stories
* Updated Team Member Report
* Collaborated on how to conduct the focus group

**Issues encountered:**

* Populating and refining the SRS was a bit time consuming
* Coding in C#

**Issues resolved:**

* The SRS is in a much better place with major updates throughout the Requirement sections
* A work in progress but this project should help my overall C# skill level

**Contribution Percentage:**

16.667%

**Team Member Name**: Kevin Finley

**Role played**:

**Role duties and work performed this week**:

* x

**Issues encountered:**

* x

**Issues resolved:**

* x

**Contribution Percentage:**

16.667

**Team Member Name**: Cooper Dahlberg

**Role played**: Scrum Master

**Role duties and work performed this week**:

* Updated Zenhub
* Populated Portion of Sprint Review Reports
* Assisted team members in finding resources applicable to their current goals

**Issues encountered:**

* Difficult decision as to how to represent health in game, whether it should be a continuous bar or individual units.
* Understanding how to properly merge branches with confidence

**Issues resolved:**

* Understanding Github/Zenhub much better than before.

**Contribution Percentage:**

16.667%

**Team Member Name**: Ethan Esber

**Role played**: Development Team

**Role duties and work performed this week**:

* Updated Team Member Report
* Collaborated on how to conduct the focus group

**Issues encountered:**

* Had issues with .meta files from the Unity workspace cluttering the commits.

**Issues resolved:**

* Now have a better understanding of what .meta files to ignore, but still need to do more research into adding them to the gitignore file to make sure they don't keep popping up

**Contribution Percentage:**

16.667%

**Up to one page: Weaknesses and Strengths of the student from peers’ point of view. Reports on the improvements and compare to the previous sprint and the plan for the next sprint’s improvement**.

David’s weakness includes that he still doesn’t seem too confident with the C# language as well as the unity game engine but is improving. Some of his main strengths include communication, documentation, and seeking help when appropriate. Compared to previous sprints, he is developing in the areas he is weak and understands that he needs to be more mindful of allowing other group members to participate. For the next sprint, he may want to watch more tutorials or different types of self-study.

Cooper

Michael Rumohr displayed his same strengths as he did the last deliverable. He got all of his work done early, which helped the group out a lot. This made the document review process simple to be able to hit deliverable two’s deadline. One weakness is again understanding and working with the Unity game engine regarding the environments. However, he improved the SRS document by seeking assistance from the professor to understand the mistakes. Compared to the last sprint, he displayed the same high standard that was put forth in the first sprint. For the next sprint, he may want to investigate setting some time aside to be able to sit down with a group member with more experience.

Michael Taylor

Kevin

Ethan Esber is making strides in better understanding C# and about the Unity environment. He is active in finding resources from which to learn how to implement his current feature in progress, and when is not afraid to ask for help if feels he doesn’t know where to begin. Ethan could show some more confidence in getting his hands dirty in Unity by learning more by trial-and-error. For the next sprint, Ethan may wish to consider following some simple video tutorials related to his feature.